## Slide 1: AI Transformation Strategy & Roadmap
Proposal to Qamar Logistics Group
Submitted by Meridian Advisory | October 2026
Notes: Welcome the Qamar Logistics team and introduce the purpose of today's proposal presentation.

## Slide 2: About Meridian Advisory
We are a specialized consultancy focused on emerging technology strategies and operational excellence.
Our firm's foundation rests on unwavering integrity and absolute ethical standards.
We champion responsible conduct in every professional interaction and internal practice.
Notes: Highlight our core values of integrity and responsible conduct as the bedrock of our firm.

## Slide 3: Our understanding of your context
Qamar Logistics faces rapid regional expansion across multiple transport and trade corridors.
Intense competition from agile, digital-first logistics players is compressing traditional margins.
Operations rely heavily on fragmented legacy systems that hinder centralized visibility.
Notes: Reflect back Qamar's current market pressures and infrastructural hurdles.

## Slide 4: Our approach at a glance
Diagnose: Assess current capabilities and technical baselines.
Discover: Identify and evaluate prospective high-value opportunities.
Design: Architect the operating structures and long-term trajectory.
Deliver: Build rapid prototypes to test viability in the field.
Notes: Walk through the four sequential phases of our methodology without getting into timeline details.

## Slide 5: Phase 1 - Diagnose
Evaluate readiness baselines across Ports, Freight, Warehousing, Customs Brokerage, and Corporate Services.
Conduct stakeholder interviews and execute a structured capability scorecard across divisions.
Audit technical data platforms, cloud infrastructure, and existing system integration frameworks.
Notes: Detail our dual focus on operational division readiness and core technical infrastructure.

## Slide 6: Phase 2 - Discover
Build a comprehensive long-list of 25+ AI opportunities spanning the entire enterprise footprint.
Score each opportunity rigorously based on business value versus ease of implementation.
Size each AI play with an indicative EBITDA uplift model to prioritize high-impact initiatives.
Notes: Explain how we generate, evaluate, and financialize prospective AI plays.

## Slide 7: Phase 3 - Design
Architect a centralized AI hub and define new technical roles like AI product owners and machine learning engineers.
Establish clear decision-making rights and accountability frameworks for enterprise artificial intelligence.
Develop a sequenced three-year roadmap structured into distinct execution waves.
Notes: Outline the structural governance and phased roadmap design.

## Slide 8: Phase 4 - Deliver
Construct two rapid minimum viable products targeting the highest-ranked operational opportunities.
Deploy prototypes with real frontline users to evaluate operational utility and user adoption.
Deliver a definitive go/no-go recommendation for full-scale enterprise deployment.
Notes: Emphasize empirical testing through rapid prototyping before broad scaling.

## Slide 9: Building AI capabilities
Design and execute tailored AI awareness workshops exclusively for the senior leadership team.
Align executive stakeholders on strategic priorities, risks, and artificial intelligence opportunities.
Foster executive fluency to ensure informed sponsorship of future technical initiatives.
Notes: Clarify that capability building at this stage focuses strictly on senior leadership alignment.

## Slide 10: What you will receive
A comprehensive baseline diagnostic report detailing today's operational and technical position.
A fully ranked opportunity portfolio complete with EBITDA impact sizing.
A final strategic presentation and executive briefing session with the Executive Board.
Notes: Summarize the tangible outputs and executive-level deliverables from our engagement.

## Slide 11: Workplan
Weeks | Phase | Key activities
Weeks 1-4 | Diagnose | Readiness assessment, stakeholder interviews, technical data audit.
Weeks 5-8 | Discover | Opportunity ideation, scoring matrix development, EBITDA sizing.
Weeks 9-13 | Design | Hub design, role definitions, 3-year wave roadmap creation.
Weeks 14-16 | Deliver | MVP development, user testing, scaling recommendations.
Structured 16-week engagement plan designed for rapid insight generation and strategic delivery. | Includes a formal mid-point checkpoint with leadership sponsors in week 8.
Notes: Review the high-level timeline and critical milestone review points.

## Slide 12: Proposed team
Tariq Al-Hashemi (Partner) - Engagement Lead with 18 years in logistics technology advisory.
Dr. Elena Vance (Director) - AI Strategy & Analytics Lead specializing in predictive modeling.
Marcus Sterling (Senior Manager) - Data Architecture & Cloud Infrastructure Specialist.
Nadia Karim (Manager) - Enterprise Operations & Value Realization Lead.
Full curriculum vitae documents for all team members are provided in the appendix.
Notes: Present the senior leadership team assigned to deliver the Qamar engagement.

## Slide 13: Commercial proposal
Fixed fees per phase: Diagnose (AED 350,000), Discover (AED 450,000), Design (AED 500,000), Deliver (AED 400,000).
Total engagement fee: AED 1,700,000 excluding reimbursable expenses.
Payment structure: 30% upon agreement signature, with subsequent installments tied to phase completions.
Our professional fees are fully benchmarked against prevailing regional market rates for tier-one advisory.
Notes: Outline the commercial terms, fixed phase pricing, and payment milestones.

## Slide 14: Relevant experience
Delivered a comprehensive AI roadmap for a major regional GCC bank for another client.
Identified and prioritized high-impact AI use cases for a leading Saudi retail enterprise.
Designed an advanced natural language processing chatbot for a public sector government entity.
Notes: Provide context on our proven track record with external clients in similar domains.

## Slide 15: Why Meridian and next steps
Deep domain expertise combining regional logistics context with world-class artificial intelligence capabilities.
Rigorous, independent methodology focused on measurable EBITDA uplift and operational pragmatism.
Committed leadership team dedicated to sustainable capability transfer and client empowerment.
We welcome the opportunity to discuss this proposal further and schedule a follow-up meeting.
Notes: Conclude with our key differentiators and a call to action for the next discussion.